Development and Deployment of a Learning Management System (LMS) for Online Education

This section is done by Motaleb Amin Safi (66167)




6.⁠ ⁠Risk, Issues and Change Management

6.1 Risk Management Strategy

Risk management is an important part of the Learning Management System (LMS) development and deployment project. Risk management has been designed to identify the threats that can impact the project schedule, cost, quality, security or overall project success. The project team will adopt a proactive attitude to consider, assess, track and reduce the risk that might occur during the project.

These are the activities that will be undertaken throughout the project:

Identification of possible technical, operational, financial, and security risks. Risk assessment for probability and impact levels. Creation of mitigation and contingency plans. Risk monitoring and reporting done on an ongoing basis. Frequent review meetings to assess new risks.

The project manager will keep a risk register and take action on all risks that are of a high priority.

6.2 Risk Matrix

Table 6.1 presents identified risks for the LMS project along with the probability, impact and mitigation strategies for the risks.

Table 6.1: Risk Matrix

| Risk ID | Risk Description | Probability | Impact | Risk Level | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| R1: Delay in software development because there are limited resources available | High | High | Critical | Deploy more developers to the sprint and track progress of the sprint regularly |  |
| R2 Cybersecurity attacks or unauthorised access to user data | Medium | High | High | Implement encryption, firewalls, and multi-factor authentication |  |
| R3 | Cloud server failure during deployment | Medium | High | High | Maintain cloud backups and disaster recovery procedures |
| R4 | Integration failure with third-party services | Medium | Medium | Medium | Conduct integration testing before deployment |
| R5 | Budget overrun caused by unexpected expenses | Medium | Medium | Medium | Maintain contingency reserve and monitor project costs |
| R6 | Resistance from users adopting the new LMS | Low | Medium | Low | Provide training sessions and user support materials |
| R7 | Loss of source code or project files | Low | High | Medium | Use GitHub for version control and automated backups |
| R8 – Poor internet connectivity, which impacts the ability to access online learning. – Medium – Medium – Medium – Optimise the performance of the LMS and support offline learning features. |  |  |  |  |  |

6.3 Risk Assessment Matrix

The matrix below classifies risks according to likelihood and consequences.

The Risk Assessment Matrix is provided in Table 6.2.

Effect | Very low impact | Low impact | High impact | Very high impact | | -------------------- | --------------- | ------------------ | ---------------- | | High Impact | Medium Risk | High Risk | Critical Risk | | Medium Impact | Low Risk | Medium Risk | High Risk | | Low Impact | Low Risk | Low Risk | Medium Risk |

High and critical risks will be tracked on an ongoing basis during the project life cycle.

6.4 Issues Management Strategy

Issues management is concerned with resolving issues that have been experienced throughout the project. The project team will efficiently identify, record, prioritise and resolve issues through an organised process.

For issues management, the following steps will be taken:

1. Identify and record the problem.
 2.⁠ ⁠Designate someone in the team to take responsibility.
 3.⁠ ⁠Work out the level of severity of the problem and the effect of the project.
 4.⁠ ⁠Implement corrective actions.
 5.⁠Tracking the progress of the issue resolution.
 6.⁠ ⁠Closing issue once that has been resolved.

Jira will be the no. 1 issue tracking system for keeping an eye on project issues and team activities.

6.5 Issue Tracking Table

Issue Tracking Register (Table 6.3).

| Issue ID | Issue Description | Priority | Assigned To | Status | Resolution Strategy |
| --- | --- | --- | --- | --- | --- |
| I1 | User login authentication failure | High | Backend Developer | Open | Debug authentication system and update API |
| I2 | Slow LMS dashboard performance | Medium | Frontend Developer | In Progress | Optimise database queries and caching |
| I3, Errors during video lecture uploads, Medium, Cloud Engineer, Open, Add space to the cloud and verify video uploading functionality |  |  |  |  |  |
| I4 - Notification system not sending alerts - low - system Administrator - resolved - re-configure notification server settings ---- |  |  |  |  |  |

6.6 Change Request Management Process

Change Management: Any change that occurs to the project will be properly considered, approved, documented and incorporated into the project without hindering the project goals. It is possible that changes will be made as a result of new client needs, system improvements, security updates, or user feedback.

The following change management process will be adhered to:

Submission of formal Change Request by stakeholders. 2.⁠ ⁠Study of Effect on project Scope, Budget, Schedule and Resources. Review and project manager/sponsor approval. 4.⁠ ⁠Putting accepted changes into the development team's hands. 5.⁠ ⁠Implementation of changes and their testing and validation. 6.⁠ ⁠Updating project documentation and records.

6.7 Sample Change Request Form.Sample Change Request Form 6.7.

Example of a change request (Table 6.4).

| Field | Description |
| --- | --- |
| Change Request ID | CR-01 |
| Requested By | Project Sponsor |
| Date Submitted | 20 May 2026 |
| Add AI based student performance analytics dashboard |  |
| The aim is to enhance monitoring and reporting systems.The objective is to improve monitoring and reporting. |  |
| Impact on Cost | Medium |
| Impact on Schedule | Medium |
| Approval Status | Approved |
| Approved By | Project Manager |

The tools used for risk and issue management are as outlined below:There are the following tools used for risk and issue management:

The following industry standard tools will be utilized for the project team by the project team for collaboration and project management activities:

Version control & source code management with GitHub. Jira for issue tracking and sprint management. Communication and collaboration in Microsoft Teams. Google Drive for document management and sharing of projects.

The final report will have the screenshots in the appendix section, used in the process of using GitHub and Jira.

6.9 Summary

Good risk, issue and change management is required for the Learning Management System to be developed and deployed successfully. The project team can reduce disruptions, enhance the project quality and successfully deliver a project within scope, budget and time by following the proper monitoring, issue tracking and controlled change management processes.